Date uploaded at MS Teams/ 06-03-2026/ Semester Week 02

Group Number - 07

Project – Social Tennis Setmaker

Meeting Type: Weekly Team Meeting 
Date: 06-03-2026
Time: 5pm-6:30pm
Location / Platform: UWA

Project Manager: Yingjie Qian
Minute Taker: Yingjie Qian

1. Attendees

| Name | Present (Yes/No) |
| --- | --- |
| Yingjie Qian | Yes |
| KeChung Chen | Yes |
| Aakash Kozhukkunnon Othayoth | Yes |
| Divyanshu Brijesh Singh | Yes |
| Abdulla Al Masud | No |

2. Meeting Agenda

- Confirmation of the team’s weekly meeting schedule.

- Discussion of meeting arrangements with the group facilitator.

- Review of the proposed GitHub repository structure.

- Agreement on the role rotation plan for Project Manager and Meeting Minutes.

- Planning of client communication and the initial meeting arrangement.

- Identification of action items for the coming week.

3. Decisions Made

- The team will hold weekly meetings every Thursday at 5:00 PM.

- Meetings with the group facilitator will be arranged periodically to review project progress and receive feedback.

- GitHub will be used as the main platform for version control and project documentation.

- A structured GitHub repository architecture will be implemented to organise project materials.

- The roles of Project Manager and Meeting Minutes Recorder will rotate every fortnight among team members.

- An introductory email will be sent to the client in Week 2 to arrange the first meeting.

4. Action Items

| Task | Assigned To | Deadline |
| --- | --- | --- |
| Prepare questions and materials for the first client meeting | Team | Before Wednesday |
| Conduct the first meeting with the client to clarify project requirements | Team | Wednesday |
| Discuss possible technical solutions based on client requirements | Team | Next team meeting |

5. Next Meeting

Date: 11-03-2026
Time: Thursday 5:00 PM
Location: UWA